A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

Story Point Scale (Fibonacci):
1 – Very Easy
2 – Easy
3 – Moderate
5 – Difficult

Story Points Used: 1, 2, 3, 5

Sprint 1

Model Development Phase

Data Collection (Epic 1)

- Collecting Online Payment Dataset (USN1) – 2

- Importing Dataset into System (USN2) – 1

Data Preparation (Epic 2)

- Handling Missing Values (USN3) – 3

- Data Cleaning & Formatting (USN4) – 3

- Handling Imbalanced Data (USN5) – 5

Feature Engineering (Epic 3)

- Creating New Fraud Detection Features (USN6) – 3

- Feature Selection (USN7) – 3

Total Story Points in Sprint 1 =
2 + 1 + 3 + 3 + 5 + 3 + 3 = 20

Sprint 2

Model Building & System Development Phase

Model Development (Epic 4)

- Splitting Training & Testing Data (USN8) – 2

- Training Machine Learning Model (USN9) – 5

- Model Evaluation (Accuracy, Precision, Recall) (USN10) – 3

Backend Development (Epic 5)

- Creating Flask API (USN11) – 5

- Integrating ML Model with Backend (USN12) – 5

Frontend Development (Epic 6)

- Designing User Interface (USN13) – 3

- Displaying Fraud Prediction Result (USN14) – 2

Total Story Points in Sprint 2 =
2 + 5 + 3 + 5 + 5 + 3 + 2 = 25

Total Story Points

Sprint 1 = 20
Sprint 2 = 25

Total Story Points = 20 + 25 = 45

Number of Sprints = 2

Velocity Calculation

Velocity=TotalStoryPoints/NumberofSprints

Velocity = 45 / 2 = 22.5

Rounded Team Velocity ≈ 22 Story Points per Sprint

Final Result

Your team’s velocity is approximately 22 Story Points per Sprint for the Online Payments Fraud Detection project.