Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS76805 |
| Project Name | Online Payments Fraud Detection using Machine Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I can collect historical online payment transaction dataset for fraud detection. | 2 | High | All |
| Sprint-1 | Data Collection | USN-2 | As a developer, I can load dataset into the system for processing. | 1 | High | Member-1 |
| Sprint-1 | Data Preparation | USN-3 | As a developer, I can handle missing values in the dataset. | 3 | High | Member-2 |
| Sprint-1 | Data Preparation | USN-4 | As a developer, I can clean and preprocess transaction data. | 3 | High | Member-3 |
| Sprint-1 | Data Preparation | USN-5 | As a developer, I can handle imbalanced fraud data using resampling techniques. | 5 | High | Member-1 |
| Sprint-2 | Model Development | USN-6 | As a developer, I can split dataset into training and testing sets. | 2 | High | Member-2 |
| Sprint-2 | Model Development | USN-7 | As a developer, I can train ML model for fraud detection. | 5 | High | Member-1 |
| Sprint-2 | Model Evaluation | USN-8 | As a developer, I can evaluate model using accuracy, precision, recall and F1-score. | 3 | Medium | Member-3 |
| Sprint-2 | Backend Development | USN-9 | As a developer, I can integrate trained model with Flask backend. | 5 | High | Member-2 |
| Sprint-2 | Frontend Development | USN-10 | As a user, I can enter transaction details and view fraud prediction result. | 3 | High | Member-3 |

Project Tracker, Velocity & Burndown Chart: (4 Marks) :

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 6 Days | 01 Feb 2025 | 06 Feb 2025 | 14 | 06 Feb 2025 |
| Sprint-2 | 18 | 6 Days | 08 Feb 2025 | 13 Feb 2025 | 18 | 13 Feb 2025 |

Velocity Calculation

Velocity Formula:

Velocity=TotalStoryPoints/NumberofSprints

Velocity = 32 / 2 = 16

Team Velocity = 16 Story Points per Sprint

Average Velocity per Day

If Sprint Duration = 6 Days
Velocity per Sprint = 16 Points

AverageVelocityperDay=Velocity/SprintDuration

Average Velocity per Day = 16 / 6 ≈ 2.67

👉 Team completes approximately 2.67 Story Points per Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.